# MVP Phase 1 – Trusted Content Discovery

## Objective

Validate the core hypothesis of Net4Talents:

Can trusted community recommendations identify more valuable knowledge than popularity-based algorithms?

The objective of Phase 1 is not growth.

The objective is not monetization.

The objective is to validate that reputation-driven discovery creates measurable value.

# Scope

Phase 1 focuses exclusively on content discovery.

The platform will not include:

- Coaching

- Mentoring

- Expert panels

- Private communities

- Premium subscriptions

These capabilities will be introduced in later phases.

# Initial Domain

The MVP should launch within a single knowledge domain.

Recommended candidates:

- AI Agents

- Enterprise Architecture

- Software Development

- Cyber Security

Selection criteria:

- Strong existing communities

- Large volume of online content

- High signal-to-noise problem

- Active experts willing to contribute

The platform should become exceptional in one domain before expanding into others.

# Core User Problem

Users struggle to answer:

- Which YouTube videos are worth watching?

- Which GitHub repositories are worth studying?

- Which creators consistently produce valuable content?

The MVP solves this problem.

# Core Features

## User Profiles

Users can:

- Create a profile

- Select expertise areas

- Follow topics

Minimal profile information is required.

The focus is on participation rather than profile completeness.

## Topics

Topics represent areas of knowledge.

Example:

- AI Agents

- MCP

- RAG

- Agentic Workflows

Topics provide the primary navigation structure.

## Tags

Content may contain multiple tags.

Tags support:

- Search

- Filtering

- Recommendations

## Content Submission

Users can submit:

- YouTube videos

- GitHub repositories

- Articles

Initially YouTube videos should be the primary content type.

## Recommendations

Users can recommend content.

Each recommendation includes:

- Topic

- Optional comment

- Tags

Recommendations become the foundation of future reputation calculations.

## Voting

Users can:

- Upvote

- Downvote

- Save

The objective is to collect quality signals.

## YouTube Index

The primary feature of Phase 1.

The index ranks videos using:

- Community votes

- Recommendation quality

- Reputation weighting

Users can search and browse the highest ranked content within a topic.

# Reputation Model

A simplified reputation model should be implemented.

Initial factors:

- Quality of recommendations

- Community feedback

- Activity level

Complex reputation calculations should be postponed until sufficient data exists.

# Success Metrics

## Engagement

- Active users

- Recommendations submitted

- Votes cast

## Content Quality

- Saved videos

- Repeat visits

- Search success rate

## Community Trust

Survey question:

“Did Net4Talents help you find content you would otherwise have missed?”

Target:

Greater than 70% positive response.

# Success Criteria

The MVP is considered successful if:

- Users consistently discover useful content.

- Recommendations outperform generic YouTube search.

- A small number of trusted contributors emerge naturally.

- Users return regularly to discover new content.

# What We Intentionally Exclude

The following features are intentionally postponed:

- Coaching

- Mentoring

- Talent Marketplace

- Expert Panels

- Premium Accounts

- Advertising

- AI Recommendations

- Knowledge Graph

These features introduce complexity before the core hypothesis has been validated.

# MVP Deliverable

A working platform where a focused community can:

- Discover high-quality YouTube content.

- Recommend valuable resources.

- Vote on recommendations.

- Build early reputation.

- Create the first version of the Net4Talents YouTube Index.

If users consistently find better content through Net4Talents than through traditional search, Phase 1 is successful.

# Strategic Goal

Create the first trusted knowledge index within a single domain.

Do not attempt to build the Reputation Layer of the Internet yet.

Build the Reputation Layer for one community first.

Then expand.